### Task 1: Review the Business Case

Goal: Extract the "Signal from the Noise" using GenAI.

- Prompt Strategy: "Act as a Senior Business Analyst. Analyze the Shop Ease Online AI Chatbot case study. Identify the top 3 business goals, 2 technical challenges, and 3 critical data gaps. Present this in a markdown table."

- What to Look For: Ensure the AI identifies Integration with existing CRM as a challenge and Historical Chat Logs as a potential data gap.

| Category | Findings |
| --- | --- |
| Key Goals | Reduce support ticket volume by 40%; Provide 24/7 instant response. |
| Challenges | Handling complex multi-part queries; Integration with legacy inventory systems. |
| Data Gaps | Lack of labeled data for "Return/Refund" intent classification. |

### Task 2: Gather & Prioritize Requirements (MoSCoW)

Goal: Define what the system must do versus what is nice to have.

- Functional (8): User authentication, Order tracking, Refund processing, NLP intent recognition, etc.

- Non-Functional (4): Response time < 2s, 99.9% Uptime, Data encryption at rest, Mobile responsiveness.

MoSCoW Logic:

- Must Have: Secure login, real-time order status.

- Should Have: Multi-language support (essential for your regional focus in India).

- Could Have: Voice-to-text input.

- Won't Have (this phase): Predictive buying suggestions.

### Task 3: Develop a RACI Chart

Goal: Clarify who does what to avoid project "drift."

| Stakeholder | Task: Define Bot Personality | Task: API Integration | Task: Final Approval |
| --- | --- | --- | --- |
| Project Manager | A | I | R/A |
| AI Developer | C | R | I |
| Customer Service Lead | R | C | C |
| Legal/Compliance | I | I | C |

### Task 4: Map Stakeholder Engagement Strategies

Goal: Use the Power/Interest Grid to determine communication frequency.

- Manage Closely (High Power/Interest): CTO & Support Head. Weekly sync meetings + Dashboard access.

- Keep Satisfied (High Power/Low Interest): Legal/Finance. Monthly milestone reports.

- Keep Informed (Low Power/High Interest): Customer Support Staff. Bi-weekly newsletters/Town halls.

- Monitor (Low Power/Low Interest): External Vendors. Monthly email updates.

### Task 5: Reflection (200–300 Words)

Goal: Critically evaluate the AI's contribution.

- How AI helped: "GenAI acted as a force multiplier, rapidly generating the initial RACI and MoSCoW drafts, allowing me to focus on the high-level strategic alignment."

- Limitations: "The AI initially overlooked the specific security requirements for payment data (PCI-DSS). I had to manually prompt it to include encryption as a 'Must Have' requirement."

- Validation: "I validated the AI outputs by cross-referencing the suggested API integration steps with standard AWS/Azure architecture patterns."