Pacific Precision Manufacturing (PPM).

As a professional often managing complex IT and data projects, you can view this as a "Governance Layer" that ensures your technical implementations (like the supplier dashboards) are actually adopted by the people using them.

Below is the completed Stakeholder Engagement Plan based on the traits and behaviors provided in the scenario.

### Stakeholder Engagement Plan

| Stakeholder | Power | Interest | Communication Style | Current Commitment | Desired Commitment | Primary Engagement Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Raj Patel (Alpha Metals) | High | High | Analytical | Supportive (S) | Leading (L) | Provide detailed data-driven reports and risk mitigation metrics to address cautiousness. |
| 2. Lisa Chen (TransLogix) | High | Low | Social | Neutral (N) | Supportive (S) | Use relationship-building meetings to show how the project reduces her team's paperwork burden. |
| 3. James Miller (AeroTech) | Low | Low | Structural | Neutral (N) | Neutral (N) | Maintain minimal effort with brief, scheduled email updates to respect his preference for brevity. |
| 4. Maria Gomez (Quantum) | Low | High | Conceptual | Supportive (S) | Leading (L) | Involve her in brainstorming future innovation phases to leverage her forward-thinking nature. |
| 5. Paul Singh (Velocity) | High | High | Structural | Resistant (R) | Neutral (N) | Conduct 1-on-1 training and demonstrate "early wins" to reduce skepticism of the new technology. |
| 6. Helena Kim (Global Sourcing) | High | High | Analytical | Supportive (S) | Leading (L) | Deliver concise executive summaries focusing on reliability and long-term results. |
| 7. Bob Evans (Pacific Auto) | High | High | Analytical | Supportive (S) | Leading (L) | Share real-time quality and delivery metrics to meet his high expectations for precision. |

### Lab Reflection & Analysis

#### Determining Power and Interest

- High Power was assigned to stakeholders who can directly impact project success, such as major suppliers (Alpha Metals), end customers (Pacific Auto), or strategic partners (Global Sourcing Group).

- High Interest was assigned to those directly affected by the new digital tools, such as the major customer monitoring metrics or a resistant broker (Velocity Transport) who must change their daily manual processes.

#### The Greatest Engagement Challenge

Paul Singh (Velocity Transport Brokerage) poses the most significant challenge. He is High Power (can influence integration success) and High Interest (his workflow is changing), but he is currently Resistant. Moving a resistant, high-power stakeholder to even a "Neutral" state requires significant effort, specifically focused on proving the technology's ease of use and individual benefit through training.

#### Early Warning Signs of Declining Commitment

As the Supply Chain Manager, watch for these "Red Flags":

- Silence: A sudden drop in feedback or missed meetings from high-interest partners like Maria Gomez.

- Reversion: Paul Singh continuing to use manual spreadsheets despite the dashboard being live.

- Data Gaps: Raj Patel (Alpha Metals) stopping his requests for metrics, indicating he may have lost faith in the project's ability to deliver results.