# Lab: Release Plan with CI/CD Workflows

Project: Online Course Management System (Course Bookmarking & Weekly Digest)

## 1. CI/CD Pipeline Stages (Plain Language)

| Pipeline Stage | Description (Plain Language) | Who needs to be informed? |
| --- | --- | --- |
| Code Commit | Developers save their latest work (Bookmarking/Email features) to a central folder (GitHub). | Systems Professionals (to track feature progress). |
| Build | The system gathers all code pieces and "packages" them into a functional app format. | DevOps & Technical Leads. |
| Automated Unit Test | A "robot" checks individual logic (e.g., "Does the bookmark button save a link?") for errors. | QA Team & Systems Professionals (if failure rates are high). |
| Staging Deploy | The app is placed on a private "practice" website that looks exactly like the real one. | QA, Product Owner, & Systems Professional. |
| UAT Review | Real people (Product Owners) manually test the "Weekly Digest" to ensure it looks good to users. | Systems Professional (Coordinates this). |
| Production Deploy | The features are officially "flipped on" for all students and instructors globally. | All Stakeholders (via Slack/Email). |

## 2. Systems Professional’s Checkpoints

As the Systems Professional, my primary intervention occurs at the Staging-to-Production bridge. I am responsible for verifying that the automated test results align with the original business requirements (REQ-LOGIN-01 and others). I review the Staging environment to ensure the "Weekly Engagement Email" doesn't spam users and that "Course Bookmarking" doesn't slow down page load times. I act as the final "Human Go/No-Go" based on UAT feedback before the automated script pushes the code to the live environment.

## 3. CI/CD Risks and Mitigation Strategies

| Risk | Why it matters | Mitigation (Systems Professional Role) |
| --- | --- | --- |
| Automated tests pass, but the UI is "ugly" or broken. | Robots check logic, not aesthetics. Users may find the new bookmark icon confusing. | Manual UI Spot Check: Perform a quick visual audit in Staging before final approval. |
| Email Digest triggers too frequently in Production. | Could lead to high unsubscribe rates or being marked as spam. | Configuration Review: Verify the "Weekly" frequency logic in the staging database before deployment. |
| Deployment happens during peak traffic hours. | If an automated error occurs, it affects the maximum number of students. | Scheduling Coordination: Ensure the CI/CD "Prod Push" is set for low-traffic windows (e.g., 2 AM). |

## 4. Final Systems Professional Checklist

- [ ] Staging Verification: All automated unit and integration tests show "Green" (Pass).

- [ ] UAT Sign-off: Product Owner has confirmed the Weekly Email Digest meets branding standards.

- [ ] Release Notes: A simplified "What's New" document is ready for the student help center.

- [ ] Monitoring Setup: KPI dashboards (e.g., "Number of Bookmarks Created") are ready to track success.

- [ ] Rollback Plan: DevOps has confirmed the "Undo" button is functional if errors spike post-launch.

### Summary of Analyst Contributions

By documenting this workflow, I have provided a roadmap that prevents "blind automation." My role ensures that while the Build and Test phases happen at lightning speed, the UAT and Production phases remain aligned with business goals and user satisfaction.

# Release Plan: Online Course Management System

Features: Course Bookmarking & Weekly Engagement Email Digest

### 1. CI/CD Stage Descriptions

| Pipeline Stage | Description (Systems Professional Friendly) | Informed Stakeholders |
| --- | --- | --- |
| Code Commit | Developers save the new feature code to the shared repository (GitHub). | Systems Professional (for feature tracking) |
| Build | The system compiles the code and checks for "broken parts" that prevent the app from running. | DevOps Team |
| Automated Test | Robotic scripts check logic (e.g., "Does clicking 'Bookmark' actually save the course?"). | QA & Systems Professional |
| Staging Deploy | The app is pushed to a "Sandbox" environment that mimics the live site for final checks. | Product Owner, QA, & Systems Prof. |
| UAT Review | Manual Review Phase: Business stakeholders verify the feature meets the original requirements. | Systems Professional (Coordinator) |
| Production Deploy | The automated pipeline pushes the approved code to the live student-facing site. | All Teams (Alert via Slack/Email) |

### 2. Systems Professional Checkpoints

As the Systems Professional, I serve as the Business Quality Gate. I review the Staging Deploy results to ensure that the automated tests didn't miss visual bugs or user-experience flow issues. My primary responsibility is coordinating the UAT Review with the Product Owner. Once they sign off, I verify that the Release Notes are accurate and that the Monitoring Dashboards are ready to track if students are actually using the new Bookmarking tool.

### 3. Risk Mitigation Table

| Risk | Why it matters | Mitigation (Systems Professional Role) |
| --- | --- | --- |
| Automation bypasses UAT | Features could go live without business approval. | Implement a "Manual Gate" in Jenkins that requires a sign-off before Prod. |
| Email Digest failure | Users might get blank emails or no emails at all. | Review automated "Smoke Tests" specifically for email delivery in Staging. |
| Performance Lag | New bookmarking logic might slow down the database. | Review KPI metrics for page load times during the Staging phase. |

### 4. Final Release Checklist

- [ ] Staging Pass: All automated tests (Unit & Integration) are green.

- [ ] UAT Approval: Product Owner has manually tested and approved the "Weekly Digest" format.

- [ ] Release Summary: Documentation is shared with the customer support team.

- [ ] Monitoring Ready: Dashboards are configured to alert if the "Email Digest" fails in production.